Date: 20 May 2026

MOU Ref: EHV/MOU/CWS/2026/004

MEMORANDUM OF UNDERSTANDING

Between El-Hub Ventures and Citywide Waste Solutions

Website Design & Development Services Agreement

This Memorandum of Understanding ("MOU") is entered into between the parties identified below and sets out the agreed terms, scope of work, pricing, timeline, and obligations governing the website design and development engagement as detailed in the accompanying Proposal (Ref: EHV/PROP/CWS/2026/004). This MOU is binding upon execution by both parties.

1. PARTIES

PARTY A — SERVICE PROVIDER

Company Name: El-Hub Ventures

Registration No.: 9443094

Tax Identification Number (TIN): 2623772996895

Representative: Ndikum Elvis Nkwenti (CEO & Founder)

Address: 12 Garba A Idris St, Kado, Abuja 900108, FCT, Nigeria

Email: contact@elhubventures.com

Phone: (+234) 913 937-0513  |  (+44) 7474 780484  |  +1 (226) 697-7828

Website: www.elhubventures.com

PARTY B — CLIENT

Business Name: Citywide Waste Solutions

Owner / Registrant: Walter Quelleng

Business Type: Sole Proprietorship

Business Identification Number (BIN): 1001615565

NAICS Code: 562210 — Waste Treatment and Disposal

Registered Address: 2246 Prestonvale Road, Courtice, Ontario, L1E 3H8, Canada

Registration Date: May 20, 2026

Expiry Date: May 19, 2031

Contact Email: wastesolutions80@gmail.com

Phone: 416-558-6718

Party A and Party B are collectively referred to as the "Parties."

2. PURPOSE OF THIS MOU

The purpose of this MOU is to formalize the mutual intent and agreed commercial terms between El-Hub Ventures and Citywide Waste Solutions for the design and development of a full professional website at the domain to be confirmed by Citywide Waste Solutions, as fully specified in the accompanying Proposal (Ref: EHV/PROP/CWS/2026/004) which forms part of this MOU.

3. AGREED SCOPE OF WORK

El-Hub Ventures shall design and develop the following for Citywide Waste Solutions:

3.1  Website — 8 Pages

■  Home — hero, CTAs, services overview, testimonials, blog strip

■  About Us — company intro, mission, Why Choose Us, owner info

■  Services — six service lines: Residential, Commercial, Recycling, Dumpster Rental, Junk Removal, Construction Waste

■  Recycling Info — accepted materials, sorting tips, pickup schedule, downloadable PDF

■  Pricing — rates table, commercial quote form, pricing statement

■  Service Areas — Vaughan, Toronto, Brampton, Mississauga, Courtice coverage map

■  Blog & News — CMS-powered category blog, RSS feed

■  Contact — form, Google Maps, hours, live chat, SMS opt-in, invoice payment portal link

3.2  Technical Features & Integrations

■  Fully responsive design — desktop, tablet, and mobile

■  CMS — Walter's team can update content independently without coding

■  Contact and quote forms routed to wastesolutions80@gmail.com with auto-confirmation

■  Live chat widget (Tidio or Tawk.to)

■  SMS reminder system via Twilio — customer opt-in for collection day reminders

■  Invoice payment portal — Stripe integration (cards, Apple Pay, Google Pay)

■  Pickup schedule display per service area — CMS-updatable

■  Downloadable recycling guide PDF

■  SEO setup — meta data, Google Analytics 4, Search Console, structured data, sitemap

■  Google Maps embed at Courtice address

■  Page speed optimization — targets 90+ Page Speed score

■  Security and SSL configuration

3.3  Post-Launch (Included)

■  30 days of bug support — all issues reported within 30 days fixed at no charge

■  60-minute handover training session — CMS, blog, Stripe portal

■  Google Business Profile setup guidance

■  Content upload assistance at launch

4. AGREED PRICING & PAYMENT SCHEDULE

All amounts are in Canadian Dollars (CAD). The following pricing and payment schedule has been mutually agreed:

| Service Item | Price (CAD) |
| --- | --- |
| Website Design — 8 pages, all breakpoints, mobile responsive | CA$182.00 |
| Website Development — frontend, CMS, forms, Stripe, SMS, SEO, maps, security | CA$318.00 |
| Post-Launch Support (30 days + training + Google setup) | Included |
| TOTAL PROJECT INVESTMENT | CA$500.00 |

Payment Schedule: On signing this MOU: ► 75% deposit: CA$375.00 (work commences immediately) On website launch & handover: ► 25% balance: CA$125.00 TOTAL: CA$500.00 Payment accepted via bank transfer (CAD), Wise, or PayPal, MoMo, International Remittance App Invoice issued in CAD before each payment is due. Stripe fees (2.9% + CA$0.30/transaction) are charged by Stripe — not El-Hub Ventures. Domain and hosting costs are separate, payable directly to the hosting provider.

5. OBLIGATIONS OF EL-HUB VENTURES (PARTY A)

■  Deliver all services within the agreed 5–6 week timeline, subject to timely receipt of client inputs

■  Assign a dedicated account manager as the primary point of contact

■  Maintain strict confidentiality over all business information shared by Citywide Waste Solutions

■  Provide monthly milestone updates and respond to client communications within 2 business days

■  Deliver all completed files, access credentials, and CMS login at project handover

■  Provide 30 days of post-launch bug support at no additional cost

■  Issue proper CAD invoices before each payment is requested

■  Notify the client in writing at least 7 days in advance of any change to project timeline

6. OBLIGATIONS OF CITYWIDE WASTE SOLUTIONS (PARTY B)

■  Make payments as per the agreed schedule without undue delay

■  Provide all required content inputs (logo, photos, copy, service details) within Week 1 via the Content Intake Form

■  Assign a designated point of contact for approvals, feedback, and communication

■  Provide timely feedback at each milestone — design approvals within 5 business days of submission

■  Set up or provide access to a Stripe account for the invoice payment portal connection

■  Not share, resell, or sublicense El-Hub Ventures' work or deliverables without written consent

■  Notify El-Hub Ventures in writing at least 14 days before project end if scope changes are required

■  El-Hub Ventures may list Citywide Waste Solutions as a portfolio client unless opted out in writing

7. INTELLECTUAL PROPERTY

7.1  Upon full payment of CA$500.00, all completed website files, designs, and code shall become the full intellectual property of Citywide Waste Solutions.

7.2  El-Hub Ventures retains ownership of all proprietary frameworks, tools, and methodologies used in delivery. Only the final delivered assets transfer to the client.

7.3  El-Hub Ventures may reference the completed project as a portfolio example with prior notification to Citywide Waste Solutions.

8. REVISIONS & CHANGE REQUESTS

8.1  One round of revisions per page is included within the agreed fee. Additional revisions will be quoted and agreed in writing before work commences.

8.2  Any significant scope additions — new pages, new features, or integrations not listed in Section 3 — require a written Change Order signed by both Parties and may affect cost and timeline.

9. CONFIDENTIALITY

Both Parties agree to keep all business information, financial terms, client data, and internal materials exchanged under this MOU strictly confidential during the engagement and for 2 years following its conclusion, except where disclosure is required by applicable law.

10. TERMINATION

10.1  Either Party may terminate this MOU with 14 days written notice. Work completed up to the termination date shall be invoiced pro-rata and is payable within 7 business days.

10.2  El-Hub Ventures reserves the right to suspend services if any payment is overdue by more than 14 days, pending resolution.

10.3  Upon termination, El-Hub Ventures shall transfer all completed deliverables and account access to Citywide Waste Solutions within 7 business days.

11. DISPUTE RESOLUTION

11.1  Both Parties shall first attempt to resolve any dispute through direct negotiation within 14 days of written notice.

11.2  If unresolved, the matter shall be referred to a mutually agreed mediator within 21 days.

11.3  This MOU shall be governed by the laws of the Federal Republic of Nigeria. Unresolved disputes shall be subject to the jurisdiction of the courts of Abuja, FCT, Nigeria — unless both Parties mutually agree in writing to an alternative jurisdiction.

12. FORCE MAJEURE

Neither Party shall be in breach of this MOU for failure to perform due to circumstances beyond their reasonable control, including natural disasters, government actions, or infrastructure failure. The affected Party must notify the other in writing within 7 days.

13. ENTIRE AGREEMENT & AMENDMENTS

This MOU, together with the accompanying Proposal (Ref: EHV/PROP/CWS/2026/004), constitutes the entire agreement between the Parties. Any amendment must be in writing and signed by authorised representatives of both Parties.

14. EXECUTION — SIGNATURES

By signing below, both Parties confirm they have read, understood, and agreed to all terms set out in this Memorandum of Understanding and the accompanying Proposal.

| PARTY A — EL-HUB VENTURES Signature | PARTY B — CITYWIDE WASTE SOLUTIONS Signature |
| --- | --- |
| Name: Ndikum Elvis Nkwenti Title: CEO & Founder Date: May 21st, 2026 | Name: Walter Quelleng Title: Owner / Sole Proprietor Date: May 21st, 2026 |

CONFIDENTIAL — This MOU is prepared exclusively for El-Hub Ventures and Citywide Waste Solutions. Unauthorised disclosure is strictly prohibited.